Area 51 Information Technology Services

Progress Report

Date: 11 August 2026  ·  Client: Central Mindanao University

| No. | Module / Feature | Description / Accomplishment | Status |
| --- | --- | --- | --- |
| 1 | Left Admin Sidebar UI | Ported the fixed left sidebar shell from acd_online into cmu-new. Replaced the top horizontal admin nav for admin/staff with a collapsible rail (desktop collapse to icon rail, mobile drawer, logout confirmation modal). Guest users still use the top navbar. | ✓ Completed |
| 2 | CMU Navigation Mapping | Rebuilt sidebar menu items from cmu-new routes and permissions: Home, Attendance (scanner, logs, video, section picker, logout feedback), Data (students, employees), Communication (feedback, SMS blast, scanner message), and Admin-only (prospectus, create/view accounts). Active state uses Laravel route patterns. | ✓ Completed |
| 3 | Layout Shell Integration | Updated layouts/app.blade.php so authenticated admin/staff load the admin shell (sidebar + main content offset). Created layouts/partials/admin-sidebar.blade.php with role-aware menu data, SVG icons, and collapse JS (localStorage key pantas-sidebar-collapsed). | ✓ Completed |
| 4 | Sidebar CSS & Brand Color | Added public/css/layout/admin-sidebar.css (and navbar.css support styles). Matched sidebar chrome to CMU green (#1f7a1f / brand button tokens). Active item gold highlight retained for clarity. | ✓ Completed |
| 5 | Production Deploy Fixes | Diagnosed broken live pages (giant logo, black SVG blobs, unstyled menu): Blade sidebar HTML was deployed without sidebar CSS. Hardened logo sizing, gave icons explicit width/height/stroke, cache-busted CSS via filemtime, and inlined admin-sidebar.css on admin pages so shell styles ship with the page when the CSS file is present. | ✓ Completed |